## Slide 1: Lean

## Slide 2: Lean

## Slide 3: Lean

## Slide 4: Lean Principles

## Slide 5: Lean Transformation

## Slide 6: Questions of the Lean Transformation Framework

## Slide 7: The 8 Wastes-DOWNTIME

## Slide 8: Non-Utilized Talent

## Slide 9: Once Waste is Identified

## Slide 10: Understanding the Lean Thinking Cultural Shift

## Slide 11: Kanban
Kanban
Just-in-time (JIT)
Visualize the Work
Measure & Manage Flow
Signboard
Limit Work-In-Progress
Visual Card

## Slide 12: Kanban
Kanban is a Japanese work meaning sign-board.
Three essential components of Kanban
  Visual board to represent your work flow (value- stream).
  Pull System to work
  Work-in progress limit.

## Slide 13: Kanban Service Principles

## Slide 14: Kanban- Practices

## Slide 15: Kanban Value

## Slide 16: Scrum Vs Kanban

## Slide 17: Kaizen

## Slide 18: Kaizen

## Slide 19: Kaizen Process

## Slide 20: Continous Improvement

## Slide 21: Extreme Programming

## Slide 22: XP- Values Communication

## Slide 23: XP- Values Feedback

## Slide 24: XP- Values Simplicity

## Slide 25: XP- Values Courage

## Slide 26: SAFe

## Slide 27: SAFe - Portfolio Level
Strategic Level - Large Program or multiple Programs
  Strategy formulation and Investment funding
  Program Management and Governance
  Value Streams and Agile Release Trains Planning
Centralized Strategy and Decentralized execution
Portfolio vision gives the system an aim
Value Delivery via Business and Architectural Epic

## Slide 28: SAFe - Program Level
Agile Release Train for a Value Stream
  Virtual organization of 5-12 teams (50 -125 Team members)
  Program Increment (PI) for 12 weeks (6 Sprints)
  Program Level shared roles for supporting Teams
  Self organized and managed team of Agile teams
  Continuous Value delivery
  Single Program backlog for a common mission
  Common cadence and estimation
  Value Delivery via features
Key Program Roles
  Release Train Engineer is Chief Scrum Master
  Program Management owns and prioritize program backlog
  System Architect for architecture guidelines
  System Team for process and tools for integration
  Business Owners are the key stakeholders on Train

## Slide 29: Agile Release Train

## Slide 30: Agile Release Train

## Slide 31: SAFe -Team Level
Teams Operate under program vision, system, architecture and user experience guidance
Value delivery via User Stories
Agile Teams – 7-9 Team members
Scrum Master
  Runs the meetings, Remove Impediments, Facilitator to the team
Product Owner
  Defines and accepts stories
  Acts as customer to the team
  Works with Product Management to plan releases
Developer/Testers
  Creates and refine user stories
  Define/Build/Test/Deliver stories
  Commits to PI and Sprint Plans

## Slide 32: User Story

## Slide 33: User Story

## Slide 34: INVEST in a good User Story

## Slide 35: Acronym

## Slide 36: DEEP-Product Backlog Items
A product backlog may have several hundred or more work items, hence the acronym DEEP, work items can be comprised of features, defects and test sets (Logical structure of product backlog)
Detailed appropriately: Work items in the backlog are specified at an appropriate level of detail.
Estimate appropriately: work items in the product backlog are estimated appropriately.
Emergent: Product backlog is not frozen or static. It evolves or emerges on an on-going basis in response to product feedback, and changes in competitive, market and business. New backlog items are added, existing items are groomed (revised, refine, elaborated) or deleted or re-prioritized.
Prioritized as needed: Work items in the backlog are linearly rank-ordered as needed.

## Slide 37: INVEST -User Stories in next Sprint
Independent of each other : At the specification level stories are independent they offer distinctly different functionality and don’t overlap , Moreover at the implementation level these stories should also be as independent of each other as possible .However , sometimes certain implementation level dependencies may be unavoidable.
Negotiable: Stories in the next sprint are always subject to negotiations and clarifications among product owner (business proxy) and the members of agile development team.
Valuable: Every story for the next sprint offers clear value or benefit to either external user or to customer (outside the development team), or to the team itself or to the stakeholder. For most products and projects, most stories offer value to external users or to customers.
Estimable : From the specification of the User Story itself , an agile team should be able to estimate the efforts needed to implement the user story , this size is in relative size terms ( story point) , and optionally , it can also be in time units ( such as Idle staff- hours or staff-days for the whole team ) .
Sized Appropriately: A simpler interpretation of this criterion is that each story is small enough to be completed and delivered in a single sprint.
Testable: Each story specification is very clear to be able to develop all test cases from its acceptance criteria.

## Slide 38: SMART-Tasks
Stories may be broken down into implementation tasks, such as Analysis, Design, Code Development, Unit Testing, Test Case development, on-line help etc. These tasks need to be SMART
SMART Tasks | 
Specific | We drill down requirements from higher-level overview to the necessary details to understand the global picture.
Measurable | We define precise plans with indicators that allows to verify that ' We say what we do, and we do what we say'.
Achievable | We break down our analysis in number of objectives that we are sure to meet, and we can commit on.
Realistic | We focus on most important aspect of your needs first and propose our requirement based on findings.
Timely | We deliver clean project/ activity plans that we will follow and communicate on to achieve objectives.

## Slide 39: DIVE the product backlog
Dependencies: Even after minimizing the dependencies among stories or epic (which is always a good thing to do) there may still be few unavoidable dependencies and they will have an impact on rank ordering. If work item A depends on work item B, B needs to be rank- ordered higher than A.
Insure against Risks: Business as well as technical risk.
Business Value:
Estimated Efforts
Product backlog items should be linearly ordered based on the DIVE criteria, which requires careful consideration of all four factors captured in the DIVE acronym.

## Slide 40: Velocity
Factors affecting Team Velocity
  Number of members
  Unresolved Impediments
  Unclear acceptance Criteria
  Shifting Priorities
  Interruptions
  Multi- tasking
  Skill level
  New Members
  Vacation/ Sick time
Velocity is a measure of a team’s rate of progress used to estimate future commitments/capacity.
It is measured by summing the number of story points ‘DONE’ in an Iteration.

## Slide 41: Relative Sizing with Story Points

## Slide 42: Estimation – Poker Method

## Slide 43: Fibonacci Sequence

## Slide 44: Roles in Scrum

## Slide 45: Product owner in Enterprise

## Slide 46: Release Governance

## Slide 47: Scrum Master as Servant Leader

## Slide 48: Scrum Master in the Enterprise

## Slide 49: Distributed Team

## Slide 50: Key Ceremonies
Release Planning
  Two days in each PI (12 weeks)
  Everyone attends with result of program objective for the next SPI
Sprint Planning
  Team commitment for a sprint – Sprint Backlog
Daily Scrum and Scrum of Scrum
  Daily stand up meeting
Sprint Demo
  Team sprint demo to key stakeholders
Sprint Retrospective
  Team reflects on how to become more effective and adjust

## Slide 51: Release Planning

## Slide 52: Sprint Planning

## Slide 53: Daily Standup

## Slide 54: Daily Standup

## Slide 55: Working Agreements- Daily Standup

## Slide 56: Mid Sprint Event

## Slide 57: Mid Sprint Review

## Slide 58: Backlog Refinement

## Slide 59: Sprint Demo

## Slide 60: Retrospective Meeting

## Slide 61: SOS

## Slide 62: Interactions- multiple agile teams

## Slide 63: System Demo

## Slide 64: Dev ops

## Slide 65: HIP

## Slide 66: Develop On Cadence. Deliver on Demand

## Slide 67: SAFe Delivers Business Results

## Slide 68: Q&A